UNIMARKET

Student Marketplace — Chandigarh

Product Requirements Document  |  V2.2  |  February 2026

4 additional fixes applied from external review

| Field | Detail |
| --- | --- |
| Platform | Web App (PWA) + Android via Expo |
| Target Users | International students, Chandigarh University area |
| V1 Payment | WhatsApp redirect — no payment processor |
| V1 Revenue | Seller subscriptions via manual UPI verification |
| V2 Payment | Razorpay (post business registration) |
| Budget | ₹2,950 cash + sweat equity |
| Stack | Expo + Node.js + Supabase + Railway + Vercel |
| Developer | 1 MCA final year (equity), guided by Claude Pro |
| Timeline | 12 weeks to production launch |

# All Modifications Applied

Six total modifications across two review rounds. Do not revert any under time pressure.

MODIFICATION APPLIED: MOD 1 — Analytics dashboard removed from V1 scope, deferred to V2 roadmap

Analytics dashboard deferred. Pro tier value is sufficient without it. Too complex for a junior developer within the 12-week timeline.

MODIFICATION APPLIED: MOD 2 — Auto-downgrade cron job replaced with manual admin expiry queue

Daily 2AM cron job replaced with expiry queue in admin panel. Admin manually clicks Downgrade. Removes background job and silent failure risk. Automate in V2.

MODIFICATION APPLIED: MOD 3 — last_notified_at column added to sellers table for expiry flagging

sellers table gets last_notified_at TIMESTAMP. Admin expiry queue shows: RED = expired, AMBER = expiring within 7 days, GREEN = active. Eliminates manual scanning at scale.

MODIFICATION APPLIED: MOD 4 — Client-side image compression required before all Supabase uploads

expo-image-manipulator added to Expo. All uploads compressed to max 800px width, 80% JPEG quality. Reduces phone photos from 4MB to under 200KB. Extends 1GB Supabase free storage from ~250 images to ~5,000.

MODIFICATION APPLIED: MOD 5 — last_active_at timestamp added, ghost store suppression implemented

users table gets last_active_at TIMESTAMP updated by auth middleware on every request. Products feed only returns products where seller last_active_at > NOW() - 7 days OR store_active = true. Seller profile shows Last Active status to buyers.

MODIFICATION APPLIED: MOD 6 — Railway spending cap and Supabase egress monitoring added to Week 1

Developer sets Railway spending limit to USD 10/month on Day 1. Supabase dashboard added to daily morning check. With MOD 4 compression, egress limit is non-issue at V1 scale.

# 1. Purpose & Scope

UniMarket is a discovery and transaction platform connecting international student sellers in Chandigarh with buyers in the same community. V1 eliminates the WhatsApp-only friction of finding sellers, defers payment gateway liability, and generates recurring revenue through seller subscription tiers from Month 2.

## 1.1  What This PRD Does

- Defines every screen, route, and database table the developer must build

- Eliminates ambiguity that causes scope creep and unnecessary cost

- Serves as the single source of truth for any IDE, AI assistant, or new developer

- Explicitly marks what is OUT of scope for V1 to prevent over-building

## 1.2  Out of Scope — V1

- Razorpay or any automated payment processing

- Delivery tracking / logistics

- In-app chat or messaging

- ML-based recommendations

- iOS App Store build

- Multi-language / i18n

- Social feed or news feature

- Analytics dashboard for sellers (deferred to V2)

- Auto-downgrade cron job (deferred to V2)

- Raw uncompressed image uploads — all uploads must be compressed client-side first

# 2. User Roles

| Role | Description | Access Level |
| --- | --- | --- |
| Buyer | Any registered student browsing and ordering | Read products, create orders, write reviews |
| Seller | Approved student with a store on the platform | All buyer access + manage own store & products |
| Admin | Platform owner | Full access — approve sellers, manage subscriptions, platform oversight |

## 2.1  Seller Approval Flow

Seller registers → uploads university ID → status = pending → Admin reviews in admin panel → approves or rejects → seller gets notified via Expo Push.

Sellers are NOT visible on the platform until is_approved = true. Enforced at database level via Row Level Security, not just frontend logic.

# 3. Revenue Model — Seller Subscriptions

UniMarket generates revenue through tiered seller subscriptions, not transaction commissions. This provides predictable recurring revenue from Month 2, requires no payment gateway in V1, and sellers see immediate ROI through increased visibility.

## 3.1  Subscription Tiers

FREE TIER — "Starter" ₹0 / month (first month only) Products: Max 3 products

- Basic store profile - Order notifications via WhatsApp redirect - Listing priority: lowest (bottom of search results) - Must upgrade after first month to remain active Target: New sellers testing the platform

PRO TIER — "Foodpreneur" ₹999 / month Products: Max 10 products

- Standard listing priority (mixed with Premium sellers) - WhatsApp order notifications - Featured in 'New Sellers' section for first 30 days - Ability to run 1 discount/promo per week - Pro badge on store profile Target: Serious food sellers — tiffin services, home bakers, meal prep ROI: Average seller gets 15+ orders/month. At ₹200/order = ₹3,000 revenue. Break-even at just 5 orders.

PREMIUM TIER — "Business" ₹2,500 / month Products: Max 30 products

- Highest listing priority (top of all search and category pages) - Everything in Pro + - Premium badge on store - Banner placement on home screen (rotation with other Premium sellers) - Bulk order management tools - Custom store URL (unimarket.com/store/yourname) - Priority support from admin Target: Established sellers, high-volume food businesses, handmade goods brands ROI: Platform brings 30–50 new orders/month. At ₹350/order = ₹10,500–₹17,500 new revenue. Net benefit: ₹8,000–₹15,000/month.

## 3.2  Revenue Projections

These are targets, not guarantees. Chicken-and-egg applies — sellers won't pay until buyers exist. Focus Month 1 entirely on getting buyers active before charging sellers.

| Month | Pro Sellers | Premium Sellers | MRR |
| --- | --- | --- | --- |
| Month 1 | 0 (free trial) | 0 | ₹0 |
| Month 2 | 10 | 2 | ₹14,990 |
| Month 3–4 | 20 | 5 | ₹32,480 |
| Month 6 | 50 | 10 | ₹74,950 |

Break-even: 1 Premium seller OR 3 Pro sellers covers all monthly hosting costs (₹830).

# 4. Screens & User Flows

## 4.1  Buyer Screens

| Screen | Function |
| --- | --- |
| Splash / Onboarding | App logo, 2 value prop slides, Get Started CTA |
| Login / Register | Phone number input → OTP via Supabase Auth |
| Home Feed | Category filter bar (Food / Handmade), product grid, search bar. Premium sellers appear first. |
| Search Results | Full-text results from Supabase, filter by category. Ranked: Premium → Pro → Free |
| Product Detail | Images, name, price, seller name, prep time, Add to Cart |
| Seller Profile | Store name, bio, all products, average rating, tier badge |
| Cart | Items list, quantities, total, Checkout via WhatsApp button |
| WhatsApp Redirect | Pre-filled message sent to seller's WhatsApp with full order summary |
| Order History | Past orders with status, items, seller name |
| Write Review | 1–5 star rating + text comment, tied to a completed order |
| Profile | Name, phone, edit profile, logout |

## 4.2  Seller Screens

| Screen | Function |
| --- | --- |
| Seller Registration | Store name, description, WhatsApp number, university ID upload |
| Pending Approval | Static screen shown while admin review is pending |
| Upgrade Plan | Tier comparison table, UPI QR code with amount and reference ID, payment screenshot upload |
| Seller Dashboard | Current tier badge, products used vs limit, today's orders count, total earnings |
| My Products | List of own products, toggle availability, edit, delete. Shows X/10 or X/30 used. |
| Add / Edit Product | Name, description, price, category, images (up to 4), prep time. Blocked if tier limit reached with upgrade prompt. |
| Incoming Orders | Orders from buyers — confirm or cancel, mark as ready |
| Reviews Received | All buyer reviews for the seller's store |

## 4.3  Admin Panel (Web only — Vercel)

| Screen | Function |
| --- | --- |
| Dashboard | Total sellers by tier, buyers, orders, MRR, GMV this month |
| Subscription Management | Pending tier upgrades with payment screenshots. Admin verifies UPI manually, then clicks Approve. Expiry queue shows sellers expiring within 7 days with manual Downgrade button. |
| Seller Applications | Pending sellers list — view ID, approve or reject with one click |
| All Sellers | Approved sellers with tier badges, ability to deactivate |
| All Products | Full product list, remove flagged listings |
| All Orders | Order history across platform |
| Users | Registered buyers list |

# 5. Database Schema

Database: PostgreSQL via Supabase. All tables have Row Level Security enabled. Schema is the contract — do not add columns without updating this PRD.

## 5.1  Tables

| Table | Key Fields |
| --- | --- |
| users | id (uuid PK), phone (unique), full_name, role (buyer/seller/admin), last_active_at TIMESTAMP, created_at |
| sellers | id, user_id (FK→users), store_name, description, whatsapp_number, university_id_url, is_approved (bool), is_active (bool), store_active (bool) DEFAULT true, tier VARCHAR CHECK IN ('free','pro','premium') DEFAULT 'free', tier_started_at TIMESTAMP, tier_expires_at TIMESTAMP, last_notified_at TIMESTAMP |
| categories | id, name — seeded: 'Food & Meals', 'Handmade Goods' |
| products | id, seller_id (FK), category_id (FK), name, description, price (>0), images (text[]), is_available (bool), preparation_time_minutes, created_at |
| orders | id, buyer_id (FK), seller_id (FK), status (pending/confirmed/completed/cancelled), items (jsonb), total_amount, whatsapp_referred (bool), created_at |
| reviews | id, buyer_id (FK), seller_id (FK), order_id (FK), rating (1–5), comment, created_at — UNIQUE(buyer_id, order_id) |
| notifications | id, user_id (FK), message, is_read (bool), created_at |
| subscription_payments | id, seller_id (FK), tier ('pro'¦'premium'), amount, payment_screenshot_url, status ('pending'¦'verified'¦'rejected'), admin_notes, created_at, verified_at |

## 5.2  RLS Policy Summary

| Table | Policy |
| --- | --- |
| users | Users read/update own row only |
| sellers | Public reads approved sellers. Seller manages own row only |
| products | Public reads available products. Seller manages own products only |
| orders | Buyers see own orders. Sellers see orders directed to them |
| reviews | Public read. Buyers insert for own completed orders only. One per order |
| notifications | Users read own notifications only |
| subscription_payments | Sellers read own payments. Admin reads all. Only backend creates records |

# 6. Critical Business Logic

## 6.1  Product Limit Enforcement (API level)

When a seller attempts to add a product, the backend counts their existing products. If count >= tier limit (Free=3, Pro=10, Premium=30), the API returns an error: 'Upgrade to [next tier] to add more products.' The add product screen shows X/limit used and a locked state with upgrade CTA when limit is reached. This is enforced in the API, not just the frontend.

## 6.2  Search Result Ranking

All product queries ORDER BY: (1) seller.tier — 'premium' first, then 'pro', then 'free', (2) created_at DESC. This ensures Premium sellers always appear at top of all search and category browsing. This is the core value proposition of the paid tiers — enforce it consistently everywhere.

## 6.3  UPI Subscription Payment Flow

- Seller taps 'Upgrade to Pro' or 'Upgrade to Premium' in app

- App displays UPI QR code with exact amount (₹999 or ₹2,500) and a unique reference ID

- Seller pays via Paytm / PhonePe / GPay and takes a screenshot

- Seller uploads screenshot in app → creates record in subscription_payments with status = 'pending'

- Admin panel shows pending payment in Subscription Management tab

- Admin manually verifies payment in their UPI app, then clicks Approve

- Backend updates: subscription_payments.status = 'verified', sellers.tier = 'pro' or 'premium', tier_expires_at = NOW() + 30 days

- Seller receives push notification: 'Your Pro subscription is active — you can now add up to 10 products'

## 6.4  Ghost Store Suppression

All product feed queries include a WHERE condition: seller last_active_at > NOW() - INTERVAL '7 days' OR sellers.store_active = true. Auth middleware updates users.last_active_at = NOW() on every authenticated API request automatically. No seller action required — simply opening the app keeps their store visible. Sellers inactive for 7+ days have listings hidden until they reopen the app. Seller profile page displays Last Active status so buyers can assess responsiveness before ordering.

## 6.5  Manual Expiry Process (replaces cron job)

Admin panel Subscription Management tab shows two queues: (1) Expiring within 7 days — sellers approaching renewal. Admin sends push notification reminder. (2) Expired — sellers past tier_expires_at who haven't renewed. Admin clicks Downgrade: sets tier = 'free', sets is_available = false for products beyond 3, sends push notification to seller.

This is a manual daily check by the admin. Schedule it — check every morning. When seller volume exceeds 100 paid sellers, automate this with a cron job in V2.

# 7. Backend API Routes

Server: Node.js + Express on Railway. All protected routes require Authorization: Bearer <supabase_jwt> header. Zod validation on every route.

| Method + Route | Description | Auth |
| --- | --- | --- |
| POST /auth/register | Create user record post-Supabase OTP | No |
| GET /products | List available products — ?category= ?search= — ranked by tier | No |
| GET /products/:id | Single product with seller info | No |
| POST /products | Create product — checks tier limit first | Seller |
| PATCH /products/:id | Update product or toggle availability | Seller (own) |
| DELETE /products/:id | Delete product | Seller (own) |
| GET /sellers/:id | Seller profile + all their products + tier badge | No |
| POST /sellers/register | Submit seller application with ID upload URL | Buyer |
| GET /sellers/me | Own seller profile, tier, products used vs limit | Seller |
| POST /orders | Create order record after WhatsApp redirect | Buyer |
| GET /orders/me | Buyer's own order history | Buyer |
| GET /orders/incoming | Seller's incoming orders | Seller |
| PATCH /orders/:id/status | Update order status | Seller |
| POST /reviews | Submit review for completed order | Buyer |
| GET /reviews/:sellerId | All reviews for a seller | No |
| POST /subscriptions/request | Upload payment screenshot, create subscription_payments record | Seller |
| GET /admin/sellers/pending | Pending seller applications | Admin |
| PATCH /admin/sellers/:id/approve | Approve or reject seller | Admin |
| GET /admin/subscriptions/pending | Pending payment verifications | Admin |
| PATCH /admin/subscriptions/:id/verify | Approve subscription, update seller tier + expiry | Admin |
| GET /admin/subscriptions/expiring | Sellers expiring within 7 days | Admin |
| PATCH /admin/sellers/:id/downgrade | Manual downgrade to free tier, hide excess products | Admin |
| GET /admin/stats | Platform MRR, seller counts by tier, GMV | Admin |

# 8. Tech Stack Reference

| Layer | Tool |
| --- | --- |
| Frontend / Mobile | React Native via Expo — one codebase for Android and PWA web |
| Backend | Node.js + Express — real-time capable, large ecosystem |
| Database | PostgreSQL via Supabase — includes Auth, Storage, RLS, Realtime |
| Backend Hosting | Railway — predictable cost, auto-deploy from GitHub |
| Web Hosting | Vercel — free, zero config, CDN |
| Auth | Supabase Auth — phone OTP for buyers, email+phone for sellers |
| File Storage | Supabase Storage — product images + payment screenshots (max 5MB, images only) |
| Search | Supabase full-text search — sufficient for V1 at 5k users |
| Push Notifications | Expo Push + OneSignal free tier |
| Error Tracking | Sentry — free tier, full stack trace on every error |
| Uptime Monitoring | UptimeRobot — free, pings server every 5 min |
| Version Control | GitHub private repo — PRs only, never push to main directly |
| IDE | Cursor free tier — AI-native, full codebase context |
| Payments V1 | None — WhatsApp redirect + manual UPI verification for subscriptions |
| Payments V2 | Razorpay — only after business registration and KYC |

# 9. WhatsApp Order Flow

This is the V1 transaction mechanism. It must work perfectly on every Android device.

## 9.1  Buyer Flow

- Buyer adds items to cart

- Buyer taps 'Order via WhatsApp'

- App records order in orders table with status = pending, whatsapp_referred = true

- App opens WhatsApp with seller's number and pre-filled message

- Buyer and seller confirm pickup time and payment directly on WhatsApp

- Payment: cash on pickup or personal UPI — no platform involvement

## 9.2  Pre-filled Message Format

Hello! I'd like to order from {seller.store_name}:

{item name} x{qty} = ₹{price}  (one line per item)

Total: ₹{total}

Please confirm availability and pickup time.

Implementation: const link = `https://wa.me/91${seller.whatsapp_number}?text=${encodeURIComponent(message)}`

Open with: Linking.openURL(link) — React Native built-in. Test on a real device. WhatsApp deep links do not work in Expo Go simulator.

# 10. Security Checklist

Every item must be completed before launch.

| Item | Implementation |
| --- | --- |
| Supabase RLS | Enabled on all tables. Tested by attempting cross-user data access with a test account before launch |
| Environment Variables | All keys in Railway dashboard variables. .env in .gitignore. Never in code or GitHub |
| Input Validation | Zod schema on every Express route. Reject negative prices, invalid types, oversized strings |
| Image Validation | Mimetype check (jpeg/png only) + 5MB max before Supabase Storage upload — applies to product images AND payment screenshots |
| Rate Limiting | express-rate-limit: 100 requests per IP per 15 minutes on all routes |
| Auth Middleware | requireAuth on all protected routes. Validates Supabase JWT on every request |
| Admin Protection | Admin routes check role = 'admin' from users table, not just JWT claim |
| HTTPS | Automatic on Railway and Vercel. Never serve over HTTP |
| Seller Verification | University ID manually reviewed before is_approved = true. No automated approval |

# 11. 12-Week Build Timeline

| Week | Deliverable |
| --- | --- |
| Week 1 | Accounts setup, Supabase schema with subscription tables created (including last_active_at and last_notified_at columns), RLS configured, Railway backend running, health endpoint live, Railway spending limit set to USD 10/month, Supabase egress monitoring added to daily checklist |
| Week 2 | Supabase Auth with phone OTP, auth middleware (updates last_active_at on every authenticated request), Zod validation, Supabase Storage, expo-image-manipulator installed and image compression function built and used on all uploads |
| Week 3 | Products API with tier limit enforcement, Sellers registration route, image upload validated |
| Week 4 | Expo project init, Home screen with tier-based sorting, category filter, product grid from API |
| Week 5 | Product detail screen, Seller profile with tier badge, Search with tier ranking |
| Week 6 | Cart, WhatsApp order redirect, Order recorded in DB, Order history screen |
| Week 7 | Seller registration flow, Pending approval screen, Seller dashboard with tier badge and product usage count |
| Week 8 | Add/Edit/Delete products with tier limit checks and upgrade prompt, Toggle availability, Incoming orders screen |
| Week 9 | Upgrade Plan screen, UPI QR display, screenshot upload flow, subscription_payments API routes, tier activation by admin |
| Week 10 | Admin panel on Vercel — seller approval, subscription management with pending queue and manual expiry queue, MRR stats |
| Week 11 | Reviews, Push notifications for order updates and subscription activation, Sentry integration, full flow testing |
| Week 12 | 5 sellers onboarded on free tier manually, UptimeRobot configured, Expo EAS Build, Android APK, Play Store submission, PWA on Vercel |

# 12. Cost Structure

## 12.1  One-Time Launch Costs

| Item | Cost |
| --- | --- |
| Domain (.com) | ₹850 |
| Google Play Store registration | ₹2,100 |
| Apple App Store (skip V1) | ₹0 |
| Total cash required | ₹2,950 |

## 12.2  Monthly Running Costs (0–5,000 users)

| Service | Monthly Cost |
| --- | --- |
| Supabase (free tier) | ₹0 |
| Railway (free to start, then ~$10) | ₹0–₹830 |
| Vercel | ₹0 |
| OneSignal push notifications | ₹0 |
| Sentry error tracking | ₹0 |
| UptimeRobot | ₹0 |
| Cursor IDE | ₹0 (free tier) |
| Total fixed | ₹0–₹830/month |

Break-even: 1 Premium seller OR 3 Pro sellers covers all fixed costs. Profitable from first paying seller.

# 13. Definition of Done — V1 Launch Criteria

App is not ready to launch until every item below is confirmed working on a real Android device.

- Buyer registers with phone OTP and browses products without logging in

- Buyer searches and filters products by category

- Premium sellers appear first in all product listings and search results

- Buyer adds to cart and triggers WhatsApp redirect with correct pre-filled message

- Order is recorded in Supabase when WhatsApp button is tapped

- Seller registers, uploads university ID, waits for approval

- Admin approves seller — seller immediately visible on platform

- Free tier seller can add max 3 products, blocked from adding a 4th with upgrade prompt

- Seller upgrades by uploading UPI payment screenshot

- Admin verifies payment and activates Pro/Premium tier from admin panel

- Pro seller can add up to 10 products, Premium up to 30

- Admin expiry queue shows sellers expiring within 7 days

- Admin manually downgrades expired sellers — excess products hidden from feed

- Seller toggles product availability — unavailable products disappear from feed

- Buyer leaves a review after order marked completed

- Admin panel shows MRR, seller count by tier, pending subscriptions

- Sentry catches and reports errors in both frontend and backend

- UptimeRobot monitoring Railway server URL

- All environment variables absent from GitHub codebase

- RLS tested — test buyer cannot access another buyer's order data

- Android APK installs and runs without Expo Go dependency

UniMarket PRD V2.2 — Confidential  |  February 2026